|  |
| --- |
| **Status Key** |
| On track |
| Potential risk |
| Roadblock |

Project Grover

|  |  |  |  |
| --- | --- | --- | --- |
| **Date**: 7/08/2024 | **Week**: 3 |  | **Presenter**: Adnan |
| **Overall Status** | On track | **Summary** | Summarise the overall status and highlights |
| **Project Components** | | | |
| **Component** | **Status** | **Owner** | **Notes** |
| Scope |  | Adnan | Meeting with Host Sui on 07/08/2024 |
| Resources |  | Adnan | Acquired another orange cube and Ardo-pilot |
| Schedule |  | Adnan | Appears to be behind on schedule on documentation |
| Budget |  | Adnan | Discussion of budget, initial proposed 2000 AUD for powertrain system |
| Risks |  | Adnan | Risks during this stage consists of structure within the group and documentation |
| Roadblocks |  | Adnan | Waiting on Beautrice for confirmation of Macro Lab |
| Other |  |  |  |

# Progress Summary

|  |  |  |  |
| --- | --- | --- | --- |
| **Completed this week incl. owner** | **Owner** | **Planned for next week** | **Owner** |
| CAD Models of LineLazer | Abhishek Chozhiyattil | Identification of parts for powertrain team |  |
| Testing of ROS, GPS & GS | Viswadeep Kopalli | Grover Planner testing |  |
| Testing of ROS, GPS & GS |  |  |  |
| Acquisition of Storage space in Macro Labs meeting | Adnan Azmie |  |  |
| Work on Concept of Operations | Team | Concept of Operations |  |
| Follow-up meeting with Host Company | Team | Following up meeting with Sui and Rennie |  |